ShipMate

MVP Brief

AI-powered Engineering Project Manager

Skills Pack for OpenClaw

February 2026 | Version 1.0

DRAFT

# 1. Product Summary

Product: ShipMate

Type: Open-source skills pack + plugin for OpenClaw

Purpose: AI engineering project manager for development teams

Platform: OpenClaw Gateway (171k+ stars, MIT license)

Deployment: Team chat (Telegram, Slack, Discord) via OpenClaw channels

ShipMate transforms an OpenClaw AI assistant into a specialized engineering PM that lives in the team chat. It analyzes merge requests, tracks sprint progress, helps plan features, and reviews architecture decisions.

# 2. Team Tech Stack

MVP is designed for dog-fooding with the team. The stack defines which integrations are required from day one.

## Core Stack (confirmed)

| Category | Tool | MVP Priority |
| --- | --- | --- |
| Task Tracker | Jira (Cloud) | P0 |
| Documentation | Confluence (Cloud) | P1 |
| Code Hosting | GitLab (self-hosted / SaaS) | P0 |
| Communication | Telegram + Slack | P0 (via OpenClaw) |
| Hosting | Scaleway | N/A (infra) |
| Error Tracking | Sentry (self-hosted) | P2 |

## Additional Services (to be confirmed)

The following services are used by the team but their integration priority needs to be determined together:

| Service | Purpose | MVP Priority | Notes |
| --- | --- | --- | --- |
| Grafana | Dashboards, monitoring | ? | Read-only metrics access |
| Loki | Log aggregation | ? | Query logs for incidents |
| Elasticsearch | Search, log analysis | ? | May overlap with Loki |
| CI/CD | Build and deploy pipelines | ? | GitLab CI? Jenkins? Other? |
| Docker Registry | Container images | ? | Part of GitLab or separate? |
| Other | ... | ? | To be identified |

# 3. Key Change: GitLab Instead of GitHub

The original MVP plan was built around GitHub (gh CLI). Moving to GitLab changes the integration layer:

| Aspect | GitHub (original) | GitLab (actual) |
| --- | --- | --- |
| CLI tool | gh | glab |
| Pull Requests | Pull Requests | Merge Requests (MRs) |
| CI/CD | GitHub Actions | GitLab CI (.gitlab-ci.yml) |
| Issues API | gh issue list | glab issue list |
| Code review | gh pr diff / gh pr view | glab mr diff / glab mr view |
| API style | REST + GraphQL | REST + GraphQL (v4) |

Impact: All skills need to use glab CLI instead of gh. Commands are similar but not identical. The skill structure, context management strategy, and output formats remain the same.

Jira moves to P0: Since the team uses Jira (not GitLab Issues) for task tracking, sprint-analytics skill needs Jira integration from day one. This can be done via Jira CLI (jira-cli) or Jira REST API through bash/curl.

# 4. MVP Scope (Phase 1)

## Skills

| Skill | Description | Integrations | Priority |
| --- | --- | --- | --- |
| shipmate | Master skill: routing, context management, error handling, onboarding | — | P0 |
| code-review | MR review: architecture, security, performance, testing, maintainability | glab mr view/diff | P0 |
| project-planning | Feature decomposition, task estimation, dependencies, risks | glab, jira-cli, git | P0 |
| sprint-analytics | Sprint progress, velocity, blockers, historical comparison | jira-cli, glab, git | P1 |
| system-design | Architecture review, design docs, trade-off analysis | git, file read | P1 |

## Bootstrap

- SOUL.md — PM personality, group chat behavior, memory rules, security mindset

- AGENTS.md — capabilities, restrictions, multi-user rules, persistence via bash

- data/team-context.md — team members, sprint conventions, repo structure

## Integrations (Phase 1)

| Integration | Method | What it provides |
| --- | --- | --- |
| GitLab | glab CLI | MRs, pipelines, branches, code diff |
| Jira | jira-cli or REST API | Sprints, issues, boards, estimation |
| Git | git CLI (local) | Commit analytics, file churn, contributors |

## Not in MVP

- Confluence integration (Phase 2)

- Sentry integration (Phase 2)

- Grafana / Loki / Elasticsearch (Phase 2+)

- Plugin (custom TypeScript tools) (Phase 2)

- Docker sandbox image (Phase 3)

- ClawHub publication (Phase 3)

# 5. Open Questions (to resolve together)

These need to be answered before or during MVP implementation:

## Tech Stack

- CI/CD system: GitLab CI, Jenkins, or other? This determines whether code-review skill can check pipeline status.

- GitLab hosting: SaaS (gitlab.com) or self-hosted? Affects glab CLI configuration and API base URL.

- Jira Cloud or Server: Determines API version and authentication method.

- Full list of services: Grafana, Loki, Elasticsearch — what else? Docker registry, Vault, Nexus, SonarQube?

## Process

- Sprint structure: Sprint length, naming convention, estimation method (story points, T-shirt sizes, none)?

- Jira workflow: What statuses/transitions does the team use? (To Do → In Progress → Review → Done?)

- Code review process: Required approvals? CODEOWNERS? Specific review checklist?

- Which chat for ShipMate: Telegram group, Slack channel, or both?

## Product

- Language: Skills in English, Russian, or both? (affects skill instructions and output format)

- GitHub org: Ship under AiYsen org or create shipmate-ai org?

- License: MIT (like OpenClaw) or Apache 2.0?

# 6. Next Steps

Proposed plan after this brief is finalized:

| # | Step | Deliverable | Timeline |
| --- | --- | --- | --- |
| 1 | Resolve open questions (section 5) | Completed brief with all answers | Session 2 |
| 2 | Adapt skills for GitLab + Jira | Updated SKILL.md files | 1–2 days |
| 3 | Fill team-context.md | Team config for dog-fooding | 30 min |
| 4 | Deploy OpenClaw + ShipMate | Working bot in team chat | 1 day |
| 5 | Dog-food for 1–2 sprints | Feedback, bug fixes, iterations | 2–4 weeks |
| 6 | Public launch (GitHub + ClawHub) | README, demo GIF, article | After dog-food |

— End of Brief —